**Project Status Report II**

|  |
| --- |
| Date of Report Issue/Prepared: March 9,2023 |

Report Prepared By: **Kym Michael Gripal, Arshpreet Kaur, Omar Nabi, Reyansh Srivastava**

**Mustafa izci**

Employer/Organization: CB orders

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | CB orders | |
| T01 | |
| Start Date: **March 01, 2023** | End Date: **April 01, 2023** |
| Green (Good) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| Most of milestones have been accomplished. Home page, event page, restaurant page, contact us page designed and finalized Restaurant, user, moderator, admin panel designed. Admin panel needs some updates at backend such as to create moderators. Authorization and authentication are under development. User roles and policies are under configuration. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Front-end design completion | Admin panel designed but not finalized for frontend and backend |
| %90 of backend completion. Needs some update to work efficient with front end | API and Back-end integration |

Upcoming Objectives for **Mar 13, 2022, to Apr 01, 2022**

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To  <name/s> | Duration  <days> | Date |
| Admin Panel completion | Kym Michael Gripal  Arshpreet Kaur | 10 days | March 19,2023 |
| API and Back-end integration | Kym Michael Gripal | 10 days | March 19,2023 |
| Development Complete | Kym Michael Gripal  Arshpreet Kaur  Omar Nabi  Reyansh Srivastava  Mustafa izci | 10 days | March 19,2023 |
| Back-end update if required | Omar Nabi  Reyansh Srivastava  Mustafa izci | 10 days | March 19,2023 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Test Database | | Kym Michael Gripal  Arshpreet Kaur | March 28,2023 |
| Test API | | Kym Michael Gripal  Arshpreet Kaur | March 28,2023 |
| Test Web Client | | Omar Nabi  Reyansh Srivastava  Mustafa izci | March 28,2023 |
| Deployment | | All group members | March 28,2023 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Re-working with the backend API | To make the integration that will be necessary for an effective back end as much as possible. | March 28,2023 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Lack of deployment Experience | Medium | Medium | Watching tutorials and reading articles for fast and effective deployment |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “W22\_T<team number>\_ProjectReport2”.

For e.g., W22\_T45\_ProjectReport2

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Mar 12, 2023 (11:59 p.m.)**